User Acceptance Testing (UAT) Template

| Date | 4 October 2026 |
| --- | --- |
| Project Name | Automated Network Request Management in ServiceNow |
| Maximum Marks |  |

Project Overview:

Project Name: Automated Network Request Management in ServiceNow

Project Description: A ServiceNow solution that lets employees raise network requests through a Service Catalog item. A Flow Designer flow stores each request in a custom table, sends a confirmation email, asks the System Administrator for approval and updates Assigned to and Approval Status from the decision. Project Version: 1.0 Testing Period:

Testing Scope:

- Network Request catalog item and variables

- Requester Information variable set (auto-populate)

- Catalog UI policy for the Existing ID field

- Flow: record creation, confirmation email, approval and Approved/Rejected updates- USN-1 to USN-10 (Requirement Analysis) and USN-11 to USN-13 (Project Planning) Testing Environment:

URL/Location: https://<your-instance>.service-now.com/sp (ServiceNow Personal Developer Instance, Service Portal)

Credentials (if required): System Administrator account of the developer instance Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/ Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Open the form and auto-populate requester details | - Open /sp and search Network Requests - Open the item - Select a user in Opened on behalf of | Email, User Name and Phone Number fill in automatically | Works as expected | Pass |
| TC-002 | Existing ID field shows only for Existing | - Choose Type of Connection = New - Choose Existing | "Enter your existing id" appears only for Existing | Not yet tested | Not Tested |
| TC-003 | Mandatory fields | - Leave Requested For and Mobile Number blank - Click Order Now | Submission is blocked and required fields are flagged | Not yet tested | Not Tested |
| TC-004 | Submit a request | - Fill in all fields - Click Order Now | Request Summary shows a REQ number | Works as expected | Pass |
| TC-005 | Request record is created | - Open the Database Table list - Open the new record | Record has the entered values and Approval Status = Requested | Works as expected | Pass |
| TC-006 | Confirmation email | 1. Open System Logs > Emails | Email with the request number is logged | Works as expected | Pass |
| TC-007 | Approval is raised | - Open the record - Check the Approval Request related list | Approval for System Administrator is in Requested state | Works as expected | Pass |
| TC-008 | Approve the request | - Approve as System Administrator - Reopen the record | Assigned to = ITIL User; Approval Status = Approved | Works as expected | Pass |
| TC-009 | Reject the request | - Reject as System Administrator - Reopen the record | Assigned to = Abraham Lincoln; Approval Status = Rejected | Not yet tested | Not Tested |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Initial end-to-end test did not work as expected; cause traced with Flow Execution logs and corrected | - Submit a Network Request from /sp - Check the Database Table record and Flow Executions | High | Closed | Fixed and retested successfully |

Sign-off:

Tester Name: [Name of Tester]

Date: [Date of Test Completion]

Signature: [Tester's Signature] Notes:

  - Ensure that all test cases cover both positive and negative scenarios.

  - Encourage testers to provide detailed feedback, including any suggestions for improvement.

  - Bug tracking should include details such as severity, status, and steps to reproduce.

  - Obtain sign-off from both the project manager and product owner before proceeding with deployment.